Parallel massive dataset cleaning
Jianmeng Yu
Supervised by:
Bob Fisher
[Speaker Notes: What is the project about? Define the goal of this project Is it similar to projects in the past or is it a new effort? Define the scope of this project Is it an independent project or is it related to other projects? * Note that this slide is not necessary for weekly status meetings]

---
Project Overview
Project Overview
What is the project about?
  - Information abstraction for reducing the massive amount of video data.
  - 396901 video clips, with corresponding metadata.
Define the goal of this project.
  - The goal of this project is to develop a framework to apply the previously developed dataset cleaning algorithms at a massive parallel scale.
[Speaker Notes: What is the project about? Define the goal of this project Is it similar to projects in the past or is it a new effort? Define the scope of this project Is it an independent project or is it related to other projects? * Note that this slide is not necessary for weekly status meetings]

---
Current Status
Current Status
- What progress has been made now?
  - A short python script to extract RGB array from video.
  - Extracted path and
    filename from videos
    and metadata
[Speaker Notes: * If any of these issues caused a schedule delay or need to be discussed further, include details in next slide.]

---
Future Tasks
Applying the Frame Edge Indicator Function (FEIF)
  - To remove partial fish detection caused by the frame window/time stamp.
- Translate the Pipeline Classifier by Matt Pugh
  - From matlab into python scripts.
- Develope a task farming program
  - To distribute jobs to idle DICE machines
- Actual cleaning of the data, rebuild the
  SQL and AVI files for the project
- Evaluation of the quality of cleaning
[Speaker Notes: * If any of these issues caused a schedule delay or need to be discussed further, include details in next slide.]

---
Issues and Resolutions
Timetabling
- Sem 1, week 4-11
  - Translate/Implement code for classification.
- December Exam Period / Christmas
  - Develop the task farming program.
  - Process the data using the idle DICE machines.
- January and onwards.
  - Post process cleaning, start working on reports.
[Speaker Notes: Duplicate this slide as necessary if there is more than one issue. This and related slides can be moved to the appendix or hidden if necessary.]