Parallel massive dataset cleaning
Jianmeng Yu
Supervised by:
Bob Fisher
[Speaker Notes: What is the project about? Define the goal of this project Is it similar to projects in the past or is it a new effort? Define the scope of this project Is it an independent project or is it related to other projects? * Note that this slide is not necessary for weekly status meetings]

---
Project Overview
Project Recap
What is the project about?
  - Translate the existing decision algorithms into Python.
  - Develop a framework to apply the algorithm at a massive parallel scale.
  - Apply the cleaning algorithm (task farming) and reconstruct the video files.
Why parallel?
  - The original code take 2000 hours to finish.
  - There are about 839,000,000 frames in 396,000 video clips.
  - And 1,446,000,000 records in a 500 GB sql file.
[Speaker Notes: What is the project about? Define the goal of this project Is it similar to projects in the past or is it a new effort? Define the scope of this project Is it an independent project or is it related to other projects? * Note that this slide is not necessary for weekly status meetings]

---
Current Status
Current Progress – Code Translation
Original Framework by Matthew
  - Python Script with SQL to extract frame infos and store them on AFS.
  - Partitioned data feed into trained classifiers using MATLAB interface.
  - The output vectors are collected and processd into final classification result.
[Speaker Notes: * If any of these issues caused a schedule delay or need to be discussed further, include details in next slide.]

---
Current Progress – Code Translation
Difficulties
  - The framework isn't fully implemented.
  - The 500GB SQL is too large for the university servers.
  - DICE machines have Intel HD 530 GPU, does not support CUDA.
  - No documentation, the code checks if it's running on 'Aryn' instead of pulling libraries used.
[Speaker Notes: * If any of these issues caused a schedule delay or need to be discussed further, include details in next slide.]

---
Current Progress – Code Translation
Solution for not having a SQL server
  - The 500 GB SQL file is the 'dump' file of the original database.
    - Including irrelevent tables like login logs.
  - Instead of loading the entire SQL file into server and run 400,000 queries, A python script pipeline is used to extract and partition the required data from SQL.
  - The extraction pipeline take about 300 hour to finish. After optimization it only took about 12 hours.
    - Most of the time is wasted on repeatedly open/close files.
  - Loading a video and corresponding extracted SQL file in Jupyter Notebook took about 0.5 seconds on average now.
[Speaker Notes: * If any of these issues caused a schedule delay or need to be discussed further, include details in next slide.]

---
Current Progress – Code Translation
Solution for not having a NVIDIA GPU on DICE machine.
  - The original CNN classification uses Torch, a lua library.
    - It uses NVIDIA CUDA backend which DICE doen't support.
  - The CNN classifier will be translated into python using the TensorFlow library.
  - Unfortunately I have no experience on Neural Networks, I am currently working on TensorFlow tutorials online.
  - The CNN is already trained, only need to load weight.
[Speaker Notes: * If any of these issues caused a schedule delay or need to be discussed further, include details in next slide.]

---
Current Progress – Preprocessing
  - The classification need a 'bb_cc' field from the sql, which means “bounding box chain code”, and it's stored in raw binary form.
  - First attempt on extracting information from bb_cc yields a 'corrupted' bounding box.
    - Image on left is original contour
    - Image on right is corrupted
  - By looking into the binary values of the data, the error is actually caused by the encoding of the binary files in sql.
    - Null bytes: “0000 0000” becomes \0: “0101 1100 0011 0000”
[Speaker Notes: * If any of these issues caused a schedule delay or need to be discussed further, include details in next slide.]

---
Current Progress – First Stage Cleaning
  - The first stage of the cleaning uses a Frame Edge Indicator Function (FEIF)
    - It checks number of points on the contour touches the edge.
    - It removes detections with high edge point count.
  - This effectively removes the 'partial fish' false positives.
[Speaker Notes: * If any of these issues caused a schedule delay or need to be discussed further, include details in next slide.]

---
Current Progress – Task Distribution
“MPI for Python” package
  - Allows message passing between python process.
  - Assigning the process with the highest ID as 'master' process, and all other process as 'slave', The master assigns task to idle slave whenever they are available.
  - For testing, a dummy mpi4py program is used to extract the 'ID' field from summary files, using 4 different DICE machine.
    - By printing the Processor ID, it shows that the task is actually distributed to different machines.
[Speaker Notes: * If any of these issues caused a schedule delay or need to be discussed further, include details in next slide.]

---
Current Progress – Task Distribution
How do I know which machines are available?
  - I recorded the location and name of every DICE machine in labs of Appleton Tower, floor 4-6. (about 200 machines)
  - A “marauder's map” bash script to ping every machine on the list. If a connection is made, then ssh into it to see who's using the machine, if I am the only user, then mark it as available.
  - Ideally, most of the DICE machines will be available during Christmas.
[Speaker Notes: * If any of these issues caused a schedule delay or need to be discussed further, include details in next slide.]

---
Future Tasks
Translate the feature extraction algorithms and the 3 remaining Classifier: SVM, GMM, and CNN.
- Put the classification code into the dummy task distributor program.
- Actual cleaning of the data, rebuild the AVI files for the project.
- Create more test dataset to evaluate of the quality of cleaning.
- Possibly implement the unfinished divide-and-conquer classifier in original pipeline.
[Speaker Notes: * If any of these issues caused a schedule delay or need to be discussed further, include details in next slide.]

---
Issues and Resolutions
Timetabling
- December Exam Period / Christmas
  - Finish the translation of the code.
  - Process the data using the idle DICE machines.
- January and onwards.
  - Evaluate the cleaning, and start working on reports.
[Speaker Notes: Duplicate this slide as necessary if there is more than one issue. This and related slides can be moved to the appendix or hidden if necessary.]